Patrice Moracchini

CSD380-308A

June 14, 2026

Case Study: Operation InVersion at LinkedIn (2011)

Assignment module 2.2

Pr. Sampson

This case study is interesting because it explains the importance of technical debt and provides a great example of a brownfield project: Operation InVersion.

LinkedIn's organization relied on a monolithic Java application (Leo) that handled all services. It was a bulky piece of software designed to take over everything. They faced very serious performance issues, which is why an overhaul of the software was necessary.  Still, they identified a huge technical debt that was not only due to code but also to the working culture. Technical debt was not part of everyday work. Also, all that was not scalable. At some point, they had to remove services from Leo to compensate for the growing number of users and handle them separately. The situation was a “broken mess,” as journalist Ashlee Vance described it in 2013. The new features wouldn’t go through without spending hours and hours fixing the problems. When troubleshooting is too difficult, it means the foundation work is no longer efficient.

So, they decided to stop engineering new features, and the whole department was assigned to reorganize the infrastructure. That is a radical decision, but when the problems are so important that work has become impossible, it is time for a change… of culture, or more exactly, additions to the existing one. That’s where the brownfield example comes in: they had to start with what they had, which was a hard situation, and build a new way to work: new tools to efficiently develop new services, automated testing for bugs, and integration with existing features. All these created more time to work on new features. DevOps helped LinkedIn improve tools, development, and deployment. They made scalability possible that wasn't initially possible.

All this happened under public scrutiny after an IPO (Initial Public Offering), a stressful moment. Still, in the end, it showed that intelligent people were working at this company, able to evaluate and turn an inextricable situation into a successful one. They were able to identify technical debt, handle a brownfield project, stop new-feature development to fix the problems, avoid adding new ones, and overhaul the infrastructure by introducing new parts to the work culture. They integrated technical debt into daily work and created a safer development and deployment environment.

The author underlines Kevin Scott’s words. As an engineer, he had to take a CEO perspective and think in terms of what is good for the company. He had to make drastic decisions to resolve a serious situation that could have permanently damaged the company.

Reference:

Kim, G., Humble, J., Debois, P., Willis, J., & Forsgren, N. (2021). The DevOps handbook: How to create world-class agility, reliability, & security in technology organizations (2nd ed.). IT Revolution Press.